Prepared by: Kamil Khalaileh

Software test plan

Project: OpenCart

Contents

Overview	2

Scope	3

Inclusions	3

Exclusions	3

Test Environments	3

Test Strategy	4

Problem Tracking and Test Tracking Procedures	5

Roles and Responsibilities	5

# Overview

As part of the project, I will test some of the functionalities of OpenCart web application

This document serves as a high-level test planning document with details on the scope of the project, test strategy, test schedule and resource requirements, test deliverables and schedule.

# Scope

The scope of the project includes testing the following features of the OpenCart web application:

## Inclusions

- Home Page

- Register

- Login & Logout

- Forgot Password

- Search

- My Account

- Add to Cart

- Shopping Cart Page

- Product display Page

- Checkout

- My Orders

- Header & Footer

- Wish List

- Currencies

- Category Pages

From my understanding I believe these features represent the core of the application and should be tested.

## Exclusions

Due to time constraints and a team size of 1, all features not mentioned in Inclusions will not be tested

## Test Environments

- Windows 10 + Chrome

# Test Strategy

As part of functional testing, I am going to follow the below approach for this project:

Step #1 – Creation of Test Scenarios and Test Cases for the different features in scope.

- I will apply several Test Designing techniques while creating the test case

  - Equivalence Class Partition

  - Boundary Value Analysis

  - Decision Table Testing

  - State Transition Testing

  - Use Case Testing

- I will also use my expertise in creating Test Cases by applying the below:

  - Error Guessing

  - Exploratory Testing

- I will the prioritize Test Cases based on their importance

Step #2 – My Testing process, when I get the application for Testing:

- Firstly, I will perform Smoke Testing to check the different and important functionalities of the application are working at a high level.

- I will reject the build, if the Smoke Testing fails and will wait for the stable build before performing in depth testing of the application functionalities.

- Once I receive a stable build, which passes Smoke Testing, I will perform in-depth testing using the Test Cases created.

- I will then report the bugs in the “Jira” bug tracking tool and send you the defect found on that day in a status-update end of the day email (I have no client in this project but that’s what I would do).

- If applicable, I will repeat the Test Cycles until we get a quality product.

Step #3 – I will follow the below test practices to make my testing better:

- Context Driven Testing – I will perform the testing based on the context of the Project.

- Shift Left Testing – I will perform testing from the development stages of the Project.

- Exploratory Testing – Using my Expertise I will perform Exploratory Testing, apart from the normal execution of the Test Cases.

- End to End Flow Testing – I will test the end-to-end scenarios which involve multiple functionalities to simulate end-user flows.

# Problem Tracking and Test Tracking Procedures

Defect reporting procedure:

During the test execution –

- Any deviation from the expected behaviour by the application will be noted. If it can’t be noted as a defect, it’d be reported as an observation/issue or posed as a question.

- Any usability issues will also be reported.

- After discovery of a defect, it will be retested to verify reproducibility of the defect.
Screenshots with steps to reproduce are documented.

- Every day, at the end of the test execution, defects encountered will be sent along with the observations. (No real client but this is what I’d do if I had a real client)

- Bug Report Title will adhere to the following syntax: Bug ID – Environment – Affected Features - Description

Note:

- Defects will be documented in Jira.

- Test Scenarios and Test Cases will be documented in an excel document.

# Roles/Responsibilities

| Name | Role | Responsibilities |
| --- | --- | --- |
| Kamil Khalaileh | QA Engineer | - Create the test plan and get the client signoffs - Interact with the application, create and execute the test cases - Report Defects - Coordinate the test execution. Verify validity of the defects being reported - Submit daily issue updates and summary reports - Attend any meetings with the client |

# Test Schedule

The following is the test schedule planned for the project –

| Task | Time Duration |
| --- | --- |
| Test Plan Creation | 28/05/2023 – 30/05/2023 |
| Test Scenarios and Test Case Creation | 31/05/2023 – 03/06/2023 |
| Test Case Execution Summary Reports Submission | 03/06/2023 – 04/06/2023 |

# Test Deliverables

The following are to be delivered to the client:

| Deliverable | Description | Target Completion Date |
| --- | --- | --- |
| Test Plan | Details on the scope of the Project, test schedule, resource requirements, test deliverables and schedule | 30/05/2023 |
| Test Cases | Test Cases created for the scope defined | 03/06/2023 |
| Bug Reports | Detailed bug reports of the bugs identified along with screenshots and steps to reproduce | 04/06/2023 |
| Summary Report | Summary report ( STR ) – Bugs by test cases Bugs by functional area Bugs by priority | 04/06/2023 |

# Entry & Exit Criteria

Requirement Analysis

Entry Criteria:

- Once the testing team receives the requirements documents or details about the project

Exit Criteria:

- List of requirements are explored and understood by the Testing team

- Doubts are cleared

Test Planning

Entry Criteria:

- Testable requirements are derived from the given requirements document or project details

- Doubts are cleared

Exit Criteria:

- Test Plan document is signed off by the client

Test Designing

Entry Criteria:

- Test Plan document is signed off by the client

Exit Criteria:

- Test Scenarios and Test Cases documents are signed off by the client

Test Execution

Entry Criteria:

- Test Scenarios and Test Cases documents are signed off by the client

- Application is ready for testing

Exit Criteria:

- Test Case Reports and Bug Reports are ready

Test Closure

Entry Criteria:

- Test Case Reports and Bug Reports are ready

Exit Criteria:

- Test Summary Report

# Suspension and Resumption Criteria

Based on the Client decision, I will suspend and resume the Project.

I will ramp up and ramp down the resources as per Client needs.

# Tools

The following are the list of Tools I will be using in this Project:

- Jira Bug Tracking Tool

- Mind Mapping Tool

- LightShot Screenshot Tool

- BandiCam Screen Recorder

- Word and Excel Documents

# Approvals

I will send different types of documents to the client:

- Test Plan

- Test Scenarios

- Test Cases

- Test Report

Testing will only continue to the next steps once these approvals are done.